BRANCHLESSPAY — FRESHBOOKS INTEGRATION

Instruksi untuk VERRY (M1 + M2)

June 11, 2026 | CONFIDENTIAL

============================================================

PROJECT: FreshBooks → BranchlessPay

YOUR SCOPE: M1 + M2 ONLY

TARGET: 3 hari kerja

============================================================

CONTEXT

============================================================

FreshBooks adalah accounting software

populer untuk small business di USA.

Kamu bertugas membangun bagian

DATA COLLECTION (M1 + M2).

Kamu TIDAK perlu tahu:

→ Bagaimana data ditampilkan

→ Apa yang dikerjakan vendor lain

→ ERP projects lainnya

============================================================

M1: WEBHOOK RECEIVER

Target: Hari 1

============================================================

TASK:

Build webhook endpoint yang menerima

events dari FreshBooks.

ENDPOINT:

POST /webhook/freshbooks

(local testing, bukan production)

FRESHBOOKS WEBHOOK EVENTS:

invoice.create

invoice.update

payment.create

expense.create

estimate.create

SIGNATURE VERIFICATION:

FreshBooks kirim header:

X-FreshBooks-Hmac-SHA256: [hash]

Verify dengan:

HMAC-SHA256(secret, raw_body)

= header value

REJECT jika tidak match (401).

BASIC PARSE:

Extract dari payload:

- event_type

- object_id (invoice/payment ID)

- account_id

- timestamp

DELIVERABLE M1:

→ webhook_receiver.js atau .py

→ Signature verification working

→ README: cara setup FreshBooks webhook

→ Screenshot: FreshBooks webhook config

→ Test: webhook fires → console.log ✅

RESOURCES:

developer.freshbooks.com/docs/webhooks

============================================================

M2: DATA NORMALIZATION + POST TO BP

Target: Hari 2-3

============================================================

TASK:

Normalize FreshBooks data ke format BP

lalu POST ke BranchlessPay API.

FETCH FULL DATA:

Setelah webhook diterima,

fetch full document dari FreshBooks API:

Invoice:

GET /accounting/account/{account_id}/

invoices/invoices/{invoice_id}

Payment:

GET /accounting/account/{account_id}/

payments/payments/{payment_id}

AUTH: OAuth 2.0

(gunakan test account FreshBooks)

NORMALIZE KE BP FORMAT:

{

"event_type": "freshbooks_invoice_created",

"reference_id": "0000001",

"amount": 500.00,

"currency": "USD",

"timestamp": "2026-06-11T10:00:00Z",

"metadata": {

"erp": "freshbooks",

"company_name": "[business name]",

"business_name": "[business name]",

"document_type": "Invoice",

"contact_name": "[client name]",

"status": "sent",

"invoice_number": "0000001",

"due_date": "2026-07-11"

}

}

POST KE BP:

POST https://branchlesspay.com/api/v1/anchor

Authorization: Bearer [test_token]

Content-Type: application/json

EXPECTED RESPONSE:

HTTP 202

{

"ok": true,

"anchor_id": "uuid",

"status": "queued"

}

EVENT TYPE MAPPING:

invoice.create → freshbooks_invoice_created

invoice.update → freshbooks_invoice_updated

payment.create → freshbooks_payment_received

expense.create → freshbooks_expense_recorded

estimate.create → freshbooks_estimate_created

ERROR HANDLING:

→ FreshBooks API error → log + retry 3x

→ BP API error → log + save to queue

→ Invalid signature → reject silently

DELIVERABLE M2:

→ normalizer.js atau .py

→ bp_poster.js atau .py

→ End-to-end test:

FreshBooks webhook → normalize → BP anchor

→ Screenshot: BP 202 response

→ Screenshot: verify page URL working

→ README: full setup guide (English only)

→ Test results documented

============================================================

GITHUB SUBMISSION

============================================================

Create private repo:

[your-github]/freshbooks-bp-collector

Push to branch: dev ONLY

Do NOT push to main

Do NOT publish publicly

Send to suhono@branchlesspay.com:

→ GitHub repo link (dev branch)

→ Summary of what was built

→ Any blockers or questions

============================================================

TEST TOKEN

============================================================

Will be provided via WhatsApp.

Do not hardcode in code.

Use environment variable:

BP_LICENSE_KEY=bp_test_...

============================================================

RULES

============================================================

1. English only (code, docs, comments)

2. No hardcoded credentials

3. Test token only

4. Private GitHub only

5. Dev branch only

6. No publish without BP approval

7. Report progress daily

============================================================

SAMPLE TEST FLOW

============================================================

1. Create FreshBooks trial account

app.freshbooks.com

2. Setup webhook in FreshBooks:

Settings → Integrations → Webhooks

URL: your ngrok tunnel

3. Create test invoice in FreshBooks

4. Webhook fires to your endpoint

5. Your code normalizes + POSTs to BP

6. Check: branchlesspay.com/verify/[anchor_id]

Should show invoice data!

============================================================

RESOURCES

============================================================

FreshBooks Developer:

developer.freshbooks.com

FreshBooks OAuth:

developer.freshbooks.com/docs/authentication

FreshBooks Webhooks:

developer.freshbooks.com/docs/webhooks

FreshBooks Invoice API:

developer.freshbooks.com/docs/accounting

BP Verify (sample):

branchlesspay.com/verify/

2ccb15de-47a7-4a8d-af38-5ba2153cc41d

============================================================